**Name:** Kate Zhao

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user story backlog | 3/6/20 | 3/6/20 |
| 2. Create low fidelity wireframes | 3/16/20 | 3/16/20 |
| 3. Create Design Guide | 3/18/20 | 3/18/20 |
| 4. Create high fidelity wireframes (desktop + mobile) | 3/20/20 | 3/25/20 |
| 5. Code up website in HTML/CSS | 3/25/20 | 3/30/20 |
| 6. Create Interview Protocol | 3/25/20 | 3/30/20 |
| 7. Conduct user testing on website | 3/26/20 | 3/30/20 |
| 8. Write up interview findings and implement three changes | 3/30/20 | 4/1/20 |
| 9. Compile and organize all documentation / files | 4/1/20 | 4/3/20 |